To print this document the show/hide symbol (¶) must be off – this will enable the document to indicate the correct number of total pages.

NOTE:  This Section 01019 "Contact Considerations” includes requirements regarding Cash and Allowances, Unit Prices and submittal of Contractor’s applications for payment under lump sum contracts.  Sample section text is contained to illustrate possible section content.  Revise sample paragraphs carefully to reflect specific project requirements, or delete them if they do not apply.

The header and footer for each page of the Project Manual shall match the format, font (Times New Roman), size (11 pt), font style (BOLD & CAPITALIZED) and line boarders, of the header and footer shown herein.. The header of each page shall contain the Section Number, the Section Title, and the page number & number of pages as shown herein. The footer shall contain the project number in the right hand side as shown herein, including the Table of Contents.  Division 0 and 1 contain a revision date in the left side of the footer This date is to remain as it is for Department informational purposes only and should not be altered by the Architect/Engineer.

DO NOT include Paragraphs or parts of Paragraphs in the project manual, which have no applicability to the specific project.  KEEP IN NUMERICAL SEQUENCE, If A PART IS NOT USED OR ELIMINATED THEN RENUMBER THE FOLLOWING SECTIONS.   IF A PART IS NOT APPLICABLE TO A SPECIFIC PROJECT THEN DESIGNATE IT AS (NOT APPLICABLE).  Also, please review the General Conditions carefully and coordinate the requirements of those Articles including the Definitions.

# PART 1 - GENERAL

## 1.1	RELATED DOCUMENTS

### A.	Contract Documents and general provisions of the Contract, including General and Supplementary Conditions, other Division 1 Specification Sections, and Section 00020 Bid Proposal Form apply to this Section.

## 1.2	SUMMARY

NOTE:   Cash allowances shall only be allowed by special permission from Department of Public works sole source committee.  Edit the following list depending whether the relevant article pertains to the specific project.

### A.	This Section includes the following:

#### 1.	Cash Allowances.

#### 2.	Unit Prices.

### B.	Related Sections:  The following Sections contain requirements that relate to this Section:

#### 1.	Division 1Section 01027 “Application for Payments”.

#### 2.	Division 1 Section 01030 “Supplemental Bids”.

#### 3.	Division 1 Section 01035 “Modification Procedures”.

#### 4. 	Division 1 Section 01700 “Contract Closeout”.

## 1.3	ALLOWANCES

NOTE:  Edit and revise below as necessary to suit special project requirements.

### A.	This Section includes administrative and procedural requirements for Allowances.

### B.	Related Sections:  The following Sections contain requirements that relate to this Section:

NOTE:  The following Division 1 Section contains requirements that relate directly to allowances.

#### 1.	Division 1 Section 01035 "Modification Procedures" for procedures for submitting and handling Change Orders.

### C. Cash Allowances:

NOTE:  The use of Cash allowances is an exception only when the A/E can support their case and get permission from Department of Public Works.  Cash allowances are a method of allocating construction funds to portions of the work, which cannot be specified with specific particularity for competitive bidding at the time of contracting.   Allowances may only be used if permitted by the Project Manager.  If permitted, include the following:

#### 1. 	The Contractor's costs for unloading and handling, labor, installation costs, storage, insurance, overhead and profit and other expense related to the Allowance item shall be included in the Lump Sum Bid Amount and not in the Allowance unless stated otherwise is the Allowance Schedule of this section.

#### 2.	Architect/Engineer:

##### a.	Consult with Contractor for consideration of Products, suppliers and installers.

##### b.	Select Products in consultation with the Project Manager and Agency Representatives and transmit decision to Construction Administrator.

##### c.	Prepare Change Order.

#### 3.	Construction Administrator Responsibilities:

##### a.	Consult with Architect/Engineer, Contractor, Project Manager and Agency Representatives for consideration of Products, suppliers and installers.

##### b.	Select Products in consultation with Architect/Engineer, Project Manager and Agency Representatives and transmit decision to Contractor

##### c.	Prepare Change Order.

#### 4.	Contractor Responsibilities:

##### a.	Assist Architect/Engineer and Construction Administrator in selection of Products and Suppliers.

##### b.	Obtain proposals from Suppliers and offer recommendations.

##### c.	On notification of selection by Construction Administrator execute purchase agreement with designated supplier.

##### d.	Arrange for and process shop drawings, product data, and samples.  Arrange for delivery.

##### e.	If the actual cost of an Allowance item is more or less than the given amount, the Contract Sum will be adjusted by Change Order.

#### 5.	Allowance Schedule:

NOTE:  Show schedule of “Cash Allowances” permitted by Project Manager: Four types of cash allowances are listed. If permitted, include the following information.  Verify that each referenced section contains a cross-reference to this section and clearly identifies the product to be included under the cash allowance.  Create a sub paragraph below for each cash allowance.  Revise and edit as required for specific project.

##### a.	Section       - “     ”:  Include the Stipulated sum of $       for delivery of      .

##### b.	Section       - “     ”:  Include the Stipulated sum of $       for purchase of      .

##### c.	Section       - “     ”:  Include the Stipulated sum of $       for purchase and delivery of      .

##### d.	Section       - “     ”:  Include the Unit Price of $       for purchase and delivery of      .

## 1.4	UNIT PRICES - GENERAL

NOTE:  This article describes the measurement and payment criteria for applicable to unit price work.  This article should only be used with Work paid by the unit price method.

### A.	This Section includes administrative and procedural requirements for unit prices.

### B.	Related Sections:  The following Sections contain requirements that relate to this Section:

NOTE:  The following division 1 section contains requirements that relate directly to unit prices.

#### 1.	Division 1 Section 01035 "Modification Procedures" for procedures for submitting and handling Change Orders.

#### 2.	Division 1 Section 01027 "Application for Payments" for procedures for submitting Application for Payments

### C.	Definitions

NOTE:  The definition below assumes a project where the contract documents indicate or provide estimated quantities.  Revise the definition if bidders are required to estimate quantities as well and include them with the bid.

#### 1.	Unit Price:  Amount The General Contractor acknowledges in the Bid Proposal Form as a price per unit of measurement for materials or services as described in the Bidding Documents or in the Contract Documents.

### D.	Procedures

NOTE:  Retain the requirement below unless the supplementary conditions include similar requirements.

#### 1.	Unit Prices included in the Contract Documents are to be used for determining compensation to the Contractor or Owner for changes to the scope of the work indicated in the Contract Documents, and included in the Lump Sum Contract Price.  Special Unit Prices are for items complete, in place, and shall be inclusive of furnishing and installing of all material, labor, trucking, overhead, profit, equipment, hoisting, engineering, scaffolding, power hookups, protection, shop drawings, taxes, permits, appliances, delivery, insurance, supervision, cost of bond, etc. and shall remain in effect until completion of the Contract.

#### 2.	Unit Price:  Is identified by the Owner as a price per unit of measurement for materials or services added to or deducted from the Contract Sum by appropriate modification, if the estimated quantities of Work required by the Contract Documents are increased or decreased.

##### a.	Should the amount of the Work required be increased or decreased because of changes in the work ordered in writing by the Project Manager, the Undersigned agrees that the following supplemental UNIT PRICES will be decreased 10% for a reduction of work.  Each Unit Price shall include all equipment, tools, labor, permits, fees, etc., incidental to the completion of the work involved.  All items marked with an asterisk (*) in the unit price schedules shall include the completion of the excavation, formation and compaction of sub-grade and the disposal of surplus or unsuitable materials in accordance with the Plans and Specifications or as directed by the Construction Administrator.

NOTE:  Retain the requirement below revise to suite specific project requirements.

#### 3.	The Owner reserves the right to reject the Contractor's measurement of work-in-place that involves use of established unit prices, and to have this work measured, at the Owner's expense, by an independent surveyor acceptable to the Contractor.

NOTE:  Retain the requirement below revise to suite specific project requirements.

#### 4.	Defect Assessment:  replace the Work, or portions of the Work, not conforming to the specified requirements,  If, in the opinion of the Architect/Engineer it is not practical to remove and replace the work the Architect/Engineer will direct an appropriate remedy or adjust the payment.

NOTE:  Retain the requirement below revise to suite specific project requirements.

#### 5.	Unit Price Schedule:  A "Unit Price Schedule" is included at the end of this Section.  Specification Sections referenced in the Schedule contain requirements for materials described under each unit price.

## 1.4	UNIT PRICE SCHEDULES

NOTE:  This article describes the measurement and payment criteria for applicable to unit price work for earth and rock excavation.  This article should only be used with Work paid by the unit price method.

### A.	Unit Price Schedule - Earth and Rock Excavation:  This Section includes administrative and procedural requirements for the following unit prices and provisions are to be included in and become part of this Contract to be used in evaluating additions to or deductions from the work called for in the specifications and/or plans.

#### 1.	Unless otherwise specified elsewhere in these documents, Contractors are to assume that all excavation is earth; however, if unspecified rock is encountered, it will be paid for at the given unit prices listed in paragraph “F”.  Rock prices are net in that allowances for reduced quantities of earth are also included in the unit prices.  The prices given include all costs for overhead, profit and rock surveys.

#### 2.	Wherever rock to be excavated is encountered, the Contractor shall strip or expose the rock to such an extent that in the Owner’s opinion the necessary measurements can be taken.  The Contractor shall provide the Owner with a survey by a licensed land surveyor indicating top of rock elevations at points of intersection on a rectilinear grid with lines spaced sufficiently close to show accurately the rock surface contours.  At the Owner’s option, an additional survey may be furnished by the Owner from a licensed surveyor.

#### 3.	If the conditions of the excavation work indicated are clearly of a special nature, the Contractor may ask the Owner for reconsideration of the established unit prices and if granted, the unit prices will not apply, and prices will be negotiated in accordance with Article 13 of the General Conditions.

### B.	Definitions:

NOTE:  The definitions below assume a project where the contract documents indicate or provide estimated quantities and bidders state on the bid form the unit price amounts they propose.  Revise the definition if bidders are required to estimate quantities as well and include them with the bid.

#### 1.	“EARTH” - is defined, as excavation shall include removal of all materials other than ‘water’ and ‘rock’.

#### 2.	“ROCK” - is defined as a boulder of 1 cubic yard or more in volume (1/2 cubic yard for a boulder in trenches), and rock in definite ledge formation and masonry structures of one cubic yard or more in volume, the removal of which requires the use of mechanical equipment or the use of explosives.  Rock removed by scarification or ripping method is considered as a separate classification under paragraph 4.a.(1)

#### 3.	“ORIGINAL GRADE” - is defined as being the grade which exists at the time of Contract Award.

#### 4.	“ROUGH GRADE” - is defined as being the completed surface of required excavations greater than 13’ in width.

#### 5.	“MASS” - excavation is to be considered as an open area whose minimum horizontal dimensions exceeds 13’.

#### 6.	“TRENCH” - is defined as excavation is defined as the removal of material from areas 13 feet or less in its minimal horizontal dimensions and below the elevation of rough grade or original grade, whichever is lower.

### C.	Procedures

NOTE:  Retain the requirement below unless the supplementary conditions include similar requirements.

#### 1.	Rock Excavation In Trenches:  Basis For Horizontal Measurement:

##### a.	Horizontal Measurements:  Will be taken between the vertical planes as defined below.

##### b.	The Minimum Width Of Trenches In Rock: Will be taken as 3’ 0”.

##### c.	Excavation - For Walls Or Piers With Footings:  The measurements will be taken parallel to and one foot outside of the edges of the concrete footings as called for in the plans (i.e. for 4’ 0” footing, rock will be taken as 6’ 0” in width).

##### d.	Excavation For Walls Or Piers Without Footings:  The limits of the excavation will be 1’ 6” outside of the line of concrete at bottom as shown or called for in the plans (i.e. for a wall with a bottom thickness of 1’ 0”, the width of the trench will be considered to be 4’ 0”).  (Caissons are excluded from these measurements).

##### e.	Excavation For Pipe Lines:  Will be measured at 2’ 0” more than the nominal inside diameter of the pipe but in no case less than 3’ 0” wide.

##### f.	Excavation For Tanks, Vaults, Manholes, Pits, Etc.:  Will be measured as 2’ 0” greater in both length and width or diameter than the actual exterior dimensions of the structures and this excavation is considered to be trench only if any measured horizontal dimensions is 13’ or less.

##### g.	No allowance will be made for rock removed beyond the above limits.

#### 2.	Rock Excavation In Trenches - Basis for Vertical Measurement:

##### To determine depth of trench, vertical measurements will be taken from original grade or rough grade, (whichever is applicable), to the bottom of required excavation.  These measurements will define the maximum depths for payments.

##### To determine quantity of rock in trench, vertical measurements will be taken from the top of rock as encountered in the trench to 12” below the bottom of required rock excavation.  Any over excavation below the required elevation shall be filled with concrete or other material as specified at no cost to the Owner.

##### No allowance will be made for rock removed beyond the above limits.

#### 3.	Earth Excavation In Trenches - Basis Of Measurement: (Horizontal & Vertical):  The basis of measurements and allowance limit for earth excavation in trenches is identical to that indicated for rock excavation in trenches, except that there will be no allowance for 12” below the required elevation.  In addition the following will prevail:

##### a.	Maximum allowable widths for earth excavation in trenches without shoring:

| Trench Depth - Classification | Add To Nominal ID Of Pipe Or To Footing Width |
| --- | --- |
|  | 0 ft. - 6 ft. | 3 ft. |
| Over | 6 ft. - 10 ft. | 5 ft. |
| Over | 10 ft. - 15 ft. | 7 ft. |
| Below 15 ft. deep the width of the trench shall be based on the individual case. The final depth of trench will determine the actual width for payment. |

##### If shoring is required the measurement shall be taken between the exterior walls of the shoring not to exceed 4’ plus the I.D. of the pipe (for all depths).

##### To determine quantity of earth in trench, vertical measurements will be taken from the original or rough grade to actual bottom of earth excavation required.

#### 4.	Unit Prices - Earth And Rock Excavation (Basis For Payment):  Prices include backfill with excavated material if it is suitable.  Prices also include all excavation and disposal of all surplus or unsuitable material.  Where replacement with the excavated material is prohibited or a particular backfill material is specified, the cost of the delivered replacement material in a volume equal to the above excavation pay limits minus the volume of the items installed in the trench shall be paid for a prior negotiated price.  Prices do not include costs of shoring and de-watering but do include sloping for sides of excavation.  Payment and credit amounts shall be determined in the following manner: Widths and depths of trench excavation as indicated.  The total quantity of earth or rock excavation encountered in each depth payment category shall be paid for at its respective unit price as shown below.  For example, in a 15’ trench the first 6’ will be paid for at the 0’ - 6’ price; the next 4’ will be paid for at the over 6’ - 10’ price and the next 5’ will be paid for at the over 10’ - 15’ price.  Thus three different price brackets will prevail.

NOTE:  Specifications Writers and Project Managers; verify that all unit prices and units listed below are the latest updated information available from DPW.

| a. | EARTH EXCAVATION - HAND | UNIT | $ ADD | $ DEDUCT |
| --- | --- | --- | --- | --- |
|  | (1) | In Trenches - 0’. - 6’. | C.Y. | 36.00 | 28.80 |
|  | (2) | In Trenches Below 6’ Deep, | Prices Must Be Negotiated Before Work Is Started. |
| b. | EARTH EXCAVATION - MACHINE | UNIT | $ ADD | $ DEDUCT |
|  | (1) | Open Area | All Depths | C.Y. | 7.40 | 5.92 |
|  | (2) | In trenches | 0’ - 4’ deep | C.Y. | 4.25 | 3.40 |
|  |  | Over | 0’ - 10’ deep | C.Y. | 9.00 | 7.20 |
|  |  | Over | 0’ - 15’ deep | C.Y. | 4.75 | 3.80 |
|  |  | Over | 0 - 20’ deep | C.Y. | 5.75 | 4.60 |
| c. | ROCK EXCAVATION | UNIT | $ ADD | $ DEDUCT |
|  | (1) | Open Areas, Rock Removed By Ripping (Any Amount), |  |
|  |  | Net Rock | C.Y. | 9.20 | 7.30 |
|  | (2) | Open Areas, With Explosives - |  |  |  |
|  |  | Net Rock - | Total Quantity Up To 100 | C.Y. | 27.00 | 21.60 |
|  |  |  | Total Quantity Up To 500 | C.Y. | 21.30 | 17.00 |
| c. | ROCK EXCAVATION (cont.) | UNIT | $ ADD | $ DEDUCT |
|  |  |  | Total Quantity Up To 500 or more | C.Y. | 17.00 | 13.60 |
|  | (3) | In Trenches, Boulders, Remove By Machine | C.Y. | 14.00 | 11.20 |
|  | (4) | In Trenches, Ripping Of Rock By Machine | C.Y. | 16.00 | 12.80 |
|  | (5) | In trenches, with explosives |  |  |  |
|  |  | Net Rock | 0’ - 4’ Deep | C.Y. | 20.60 | 16.48 |
|  | (6) | In trenches, with explosives |  |  |  |
|  |  | Net Rock | 0’ - 10’ Deep | C.Y. | 36.75 | 29.40 |
|  | (7 | In trenches, with explosives |  |  |  |
|  |  | Net Rock | 0 - 15’ Deep | C.Y. | 28.60 | 22.88 |
|  | (8) | In trenches, with explosives |  |  |  |
|  |  | Net Rock | Over 15’ - 10’ Deep | C.Y. | 60.00 | 48.00 |
|  | (9) | In trenches, with explosives - |  |
|  |  | Net Rock | 0 - 20’ Deep, | Prices Must Be Negotiated Before Start Of Work. |
|  | (10) | Jack Holes (For Hydraulic Lift/Elevators) | L.F. | 95.00 | 76.00 |
|  | (11) | Open Or Mass Areas - If Explosives Are Prohibited |  |
|  |  | Net Rock | C.Y. | 80.00 | 64.00 |
|  | (12) | Trench Excavation - If Explosives Are Prohibited |  |
|  |  | Net Rock/With Rock Splitters And Jack Hammer or Hoe Ram | C.Y. | 120.00 | 96.00 |

### D.	Unit Price Schedule - Miscellaneous

Note:  The unit price schedule below includes miscellaneous examples of either owner identified unit prices or unit prices required of the contract and are often encountered in building construction.  The following examples are included to demonstrate possible types.  Revise as necessary to suit project requirements.

#### 1.	Unit Price - Miscellaneous:

| A. | MISCELLANEOUS Items | UNIT | $ ADD | $ DEDUCT |
| --- | --- | --- | --- | --- |
|  | a. | *Structural fill |  |  |  |
|  | b. | *Footing forms, contact area |  |  |  |
|  | c. | *Footing concrete, in place |  |  |  |
|  | d. | *Wall forms, contact area |  |  |  |
|  | e. | *Wall concrete, in place |  |  |  |
|  | f. | *Reinforcing steel bars, in place |  |  |  |
|  | g. | *Structural steel, in place |  |  |  |

### E.	Unit Price Schedule - Alterations

Note:  The unit price schedule below includes renovation examples of either owner identified unit prices or unit prices required of the contract and are often encountered in building construction.  The following examples are included to demonstrate possible types.  Revise as necessary to suit project requirements.  Also coordinate with Section 01100 Alteration Projects.  The Architect shall be responsible for completing the unit price schedule for alterations.

#### 1.	Unit Price - Alterations:

| A. | ALTERATION ITEMS | UNIT | $ ADD | $ DEDUCT |
| --- | --- | --- | --- | --- |
|  | a. | Roof Blocking |  |  |  |
|  | b. | Roof Planking |  |  |  |
|  | c. | Flashing |  |  |  |
|  | d. | Roof Sheathing |  |  |  |
|  | e. | Roof Flashing |  |  |  |
|  | f. | Structural Deck |  |  |  |
|  | g. | Roof Drain Assemblies |  |  |  |

# Unit prices shall be negotiated if there is a change in scope of work.

# PART 2 - PRODUCTS (Not Applicable)

# PART 3 - EXECUTION (Not Applicable)

END OF SECTION 01019