APPLICANT Information

General Information

Project Title:	Design and Construct a Storage Facility for Hydrogen Fuel Cell Buses at the Hartford Division Bus Maintenance Facility of CTTRANSIT

Sponsor Name:  Connecticut Department of Transportation

Sponsor Address:  2800 Berlin Turnpike, Newington, CT 06131

Main Point of Contact for Request:  Raymond Godcher

Phone Number:  860-594-2805

Email Address:  Raymond.godcher@ct.gov

Description of Agency Services and Service Area:

The Department owns the bus systems in Hartford, New Haven, Stamford, Waterbury, New Britain, Bristol, Meriden and Wallingford, and operates them under the CTTRANSIT brand name.  In all eight of these service areas the state is fully responsible for all operating deficits and capital costs.  The CTTRANSIT-branded services carry about 80% of the annual statewide bus ridership.  The state owns all the rolling stock that provides CTTRANSIT services, as well as bus storage and maintenance facilities in Hartford, New Haven and Stamford.

This project proposes to design and construct a six bus prefabricated Butler building on a cement slab on vacant land on the East side of the existing CTTRANSIT facility.  It will provide indoor storage which is necessary for fuel cell buses in cold-weather climates.  The facility will include hydrogen sensors with audio and visual alarms, hydrogen gas ventilation, bus electrical connections, video security cameras, light, heating to 45F, and backup generator secure power.

Fleet Information (if applicable):

A Fleet Management Plan is on file with FTA.

LEGAL, FINANCIAL and TECHNICAL CAPACITY

1. LEGAL

The grant applicant (the “Applicant”) certifies and assures that it is eligible and authorized under state and local law to request, receive, and dispense FTA funds and to execute and administer FTA funded projects. Further, the authority to take all necessary action and responsibility on behalf of the grantee is properly delegated and executed.

Annually, the Applicant will provide all certifications and assurances that can be expected to apply to any active grant of the applicant in the fiscal year. FTA expects the grant applicant to record its certifications and assurances in FTA’s Transportation Electronic Award Management web-based system (TEAM-Web) and provide the appropriate electronic signatures.

The Applicant assures that it will comply with all applicable Federal statutes, regulations, executive orders, FTA circulars, and other Federal requirements in carrying out any project supported by an FTA grant or cooperative agreement.  The Applicant agrees that it is under a continuing obligation to comply with the terms and conditions of the grant agreement or cooperative agreement issued for its project with FTA.  The Applicant recognizes that Federal laws, regulations, policies, and administrative practices may be modified from time to time and those modifications may affect project implementation.  The Applicant agrees that the most recent Federal requirements will apply to the project, unless FTA issues a written determination otherwise.

2. FINANCIAL

The grant applicant (the “Applicant”) certifies and assures that it possesses a demonstrated ability to match and manage FTA grant funds, cover cost increases, cover operating deficits through long-term stable and reliable sources of revenue, maintain and operate federally funded facilities and equipment, and  conduct an annual independent organization-wide audit in accordance with the provisions of OMB Circular A-133.

It further asserts that a system of internal controls is in place to provide separate tracking and reporting of ARRA funds as required.

1. Financial Capacity

The certification of financial capacity is included in the Annual List of Certifications and Assurances (Category 1 and 15) and addresses the following areas:

a. Documentation of Financial Condition

b. Documentation of Financial Capacity

c. Financial Plan in TIP

d. Multi-year financial plan (three to five years), including income statements

e. Current year’s operating and capital budget

2. Funds Management

a. ECHO Documentation

b. Financial Status Reports

c. Cost Allocation Plan

d. Operating Budgets

3. Audits/Oversight Reports

a. Annual Single Audit Reports (where applicable)

b. Internal/State/Local Audits

c. OIG/GAO Audits

d. FMO Reports

3. TECHNICAL

The grant applicant (the “Applicant”) certifies and assures that it is able to implement the Urbanized Area Formula Grant Program of Projects in accordance with the grant application, Master Agreement, and all applicable laws and regulations, using sound management practices to address the following basic requirement areas:

1. Grant Administration—Procedures for managing grants and submitting timely

and complete reports in accordance with all FTA and ARRA requirements.

2. Review of Open Grants—Grant implementation and closeout, including

deobligation of federal funds, if warranted.

3. Force Account Activities—Force account plan and justification for grant

activities performed by the Applicant’s workforce.

4. Project Management

a. Project Management Plans for major capital projects

b. Procedures for technical oversight of capital projects.

c. Capacity to monitor subrecipients, contractors, and lessees.

d. Collection of information for demonstration of results of project(s) for at least one year      following project implementation.

PROJECT INFORMATION:

The project is being evaluated under the:

Energy Reduction Criteria

Greenhouse Gas Reduction Criteria

Both

Project Scope

The Hartford division of CTTRANSIT operates 238 buses running over 44 local and 12 express routes. Many routes operate 7 days a week, 365 days a year, connecting with other bus services in New Britain, Newington, Middletown and Enfield, and with Amtrak rail services.

CTTRANSIT currently has one of five hydrogen hybrid fuel cell transit buses operating in the U.S.  Five more hydrogen hybrid fuel cell buses are scheduled for delivery this year and in early to mid 2010.  Fire and hydrogen handling codes require special arrangements for storage of hydrogen powered vehicles indoors which is needed due to the harsh winter weather.  Fuel cells contain water and must be protected from freezing or permanent and expensive damage will occur. The existing Hartford bus maintenance facility is only capable of supporting the single bus currently operating.  A separate building for hydrogen hybrid fuel cell buses offers the most economical means of storing these vehicles on site that will safely meet fire and lighter than air hydrogen gas codes.

A six bus prefabricated Butler building will be constructed on a cement slab on owned vacant land on the East side of the existing CTTRANSIT facility.  It will include hydrogen sensors with audio and visual alarms, hydrogen gas ventilation, bus electrical connections, video security cameras, light, heating to 45F, and backup generator secure power.  The storage garage is a new low cost prototype developed in Connecticut for hydrogen gas vehicles.  Hydrogen hybrid fuel cell buses get twice the fuel economy of a standard diesel bus and have no harmful emissions.  The addition of five hydrogen hybrid fuel cell buses will save 42,384 gallons of diesel fuel a year as well as 2,007 pounds of NOx, 12.5 pounds of PM and 63 pounds of NMHC from the environment annually.

Project Budget

The total project cost is estimated at approximately $3,500,000 in federal ARRA TIGGER funding for design and construction of the building, including all contingencies, escalation to mid-point of construction, and all project management and inspection costs.

Project Useful Life

The fuel cell storage building is expected to have a minimum service life of 18 years.

Milestones

RFP\IFB for Design: ConnDOT Internal Design

Award Contract for Design: ConnDOT Work

Begin Design: February, 2009

Design Complete: June, 2009

Bid for Construction: July, 2009								Award Bid for Construction: September, 2009

Begin Construction: November, 2009

Construction Complete: September, 2010

PROJECT MEASUREMENT CRITERIA FOR ENERGY

REDUCTION PROJECTS:

a.	Project’s Current Annual Energy Use: NA

b.	Project’s Estimated Annual Energy Use: NA

c.	Project’s Estimated Annual Energy Savings: NA

d.	Project’s Total Energy Savings – Life of Project: NA

e.	Project’s Total Energy Savings as a

Percentage of the Agency’s Total Energy Use: NA

- Total reported Energy Consumption: NA

- Total non-reported Energy Consumption: NA

- Total Energy Consumption of the Public

Transportation Agency: NA

iv.	The Project’s Total Energy Savings as a percentage of the Total Energy Consumption of the Public Transportation Agency: 	NA

PROJECT MEASUREMENT CRITERIA FOR

GREENHOUSE GAS EMISSION REDUCTION

PROJECTS:

The proposed project will be evaluated by comparing the baseline data presented in the Excel spreadsheets attached to this proposal with annualized data reports developed after implementation.  It will be virtually impossible to control for all the external variables that may affect emissions performance, but the annual analysis will note changes to the overall system’s program that have occurred and any other pertinent issues to normalize and adjust determinations of how much emissions benefit accrued to the system during the measurement period.

# a.	Project’s Current Annual Greenhouse Gas Emissions

37,036 Tons

# b.	Estimated Annual Greenhouse Gas Emissions After Implementation

36,644 Tons

# c. 	Project’s Estimated Annual Greenhouse Gas Savings

392 Tons

# d.	Project’s Total Greenhouse Gas Savings

7,056 Tons based upon an 18-year service life

PROJECT MEASUREMENT SUMMARIES

See attached Excel spreadsheet entitled “TIGGER _ConnDOT_CTTRANSIT Hartford Fuel Cell Storage Facility.xls”.

PROJECT EVALUATION CRITERIA

a. Return on Investment

There are two major investment return considerations for this project.  First, the project will provide an adequate facility to enable an expansion of the fleet of fuel cell-powered buses.  An additional return is that there will be no retrofit to the existing facility which would have been extensive and expensive.

b. Implementation Steps – Environmental, Design, TIP/STIP, Timing

The five additional hydrogen hybrid fuel cell buses are on order and on schedule for delivery.  The new bus garage is at 90% design and will go out to bid this July with contract award in September.  The STIP initiation request date is May 8, 2009 to facilitate the project being added to the TIPs in the appropriate MPOs.

c. Applicant Capacity

ConnDOT as the applicant is the owner of the CTTransit bus system and conducts all federally-funded procurements for the system, as well as managing all modifications to state-owned facilities such as the Hartford maintenance and storage facility.

d. Innovation

ConnDOT and CTTRANSIT have been leaders in the adoption of fuel cell technology, running one fuel cell bus since 2006, with five more buses being delivered over the next twelve months.  Experience with fuel cell buses has created a great deal of resident expertise and an interest in looking for other applications of the technology.  This project will enable ConnDOT and CTTRANSIT to stretch the technology further by adding to our fuel cell vehicle usage.

e. National Applicability

The fuel cell technology is a readily available technology and any transit system can implement such a project.  However, the fuel cell buses have not been well-tested in cold weather climates.  In those cases a facility is required to store the buses during the cold weather months.  This project will demonstrate what level of storage and shelter is required in order to run fuel cell buses in the northern climate zones.